Project Design Phase
Sprint Planning & Velocity Estimation

| Date: | 06 October 2026 | Team ID: | SWTID-2026-9818 |
| --- | --- | --- | --- |
| Project Name: | ServiceNow Security & Institution Portal | Maximum Marks: | 4 Marks |

1. Agile Planning Definitions & Concepts

Agile planning structures project execution into manageable cycles, breaking down large requirements into sprints, epics, and stories [cite: 12].

• Sprint: A fixed period or duration in which a team works to complete a set of tasks [cite: 12].

• Epic: A big task or project that is too large to complete in one sprint, broken down into smaller stories across multiple sprints [cite: 12].

• Story: A small task that forms part of an Epic [cite: 12].

• Story Point: A number representing the effort a story takes to complete, usually in the form of a Fibonacci series (1, 2, 3, 5) representing task difficulty [cite: 12].

2. Sprint Breakdown & Story Point Allocation

The following table details the epics, user stories, and assigned story points across Sprint 1 and Sprint 2 [cite: 12].

| Sprint | Epic | User Story / Task | Story Points |
| --- | --- | --- | --- |
| Sprint 1 | Data Collection (Epic 1) | Gathering Data (USN1) | 2 [cite: 12] |
| Sprint 1 | Data Collection (Epic 1) | Loading Data (USN2) | 1 [cite: 12] |
| Sprint 1 | Data Preparation (Epic 2) | Handling Missing Values (USN3) | 3 [cite: 12] |
| Sprint 1 | Data Preparation (Epic 2) | Creating Fields (USN4) | 3 [cite: 12] |
| Sprint 1 | Data Preparation (Epic 2) | Handling Inconsistency in Data (USN5) | 3 [cite: 12] |
| Sprint 2 | Data Visualization (Epic 3) | Bar Chart (USN6) | 2 [cite: 12] |
| Sprint 2 | Data Visualization (Epic 3) | Pie Chart (USN7) | 2 [cite: 12] |
| Sprint 2 | Data Visualization (Epic 3) | Line Chart (USN8) | 2 [cite: 12] |
| Sprint 2 | Data Visualization (Epic 3) | Map (USN9) | 4 [cite: 12] |
| Sprint 2 | Dashboard (Epic 4) | Developing Dashboard (USN10) | 5 [cite: 12] |
| Sprint 2 | Story (Epic 5) | Developing Story (USN11) | 5 [cite: 12] |

3. Team Velocity Calculation

• Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12 [cite: 12]
• Total Story Points in Sprint 2 = 2 + 2 + 2 + 4 + 5 + 5 = 20 [cite: 12]
• Total Story Points (Sprint 1 + Sprint 2) = 12 + 20 = 32 [cite: 12]
• Number of Sprints = 2 [cite: 12]
• Velocity = Total Story Points Completed / Number of Sprints = 32 / 2 = 16 (Story Points per Sprint) [cite: 12]

Your team’s velocity is 16 Story Points per Sprint [cite: 12].