Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 06 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-9818 |
| Project Name | Script-Controlled Record-Level Security in ServiceNow using ACLs (Institution Details) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User & Role Management | USN-1 | As an admin, I can create the test user EEE User (User ID, first name, last name, email). | 3 | High |  |
| Sprint-1 |  | USN-2 | As an admin, I can create the custom roles bb1, bb2, bb3 and bb4. | 3 | High |  |
| Sprint-1 |  | USN-3 | As an admin, I can assign all the roles (bb1–bb4) to EEE User. | 2 | High |  |
| Sprint-1 | Custom Table Creation | USN-4 | As an admin, I can create the custom table Institution Details (u_institution_details) that does not extend any table. | 4 | High |  |
| Sprint-1 |  | USN-5 | As an admin, I can add the fields Student Roll Number, Student Name, Faculty Name, Branch (ECE, EEE, CSE), Email, Phone Number and Description to the table. | 5 | High |  |
| Sprint-1 |  | USN-6 | As an admin, I can create sample records with different Branch values (ECE, EEE, CSE). | 3 | Medium |  |
| Sprint-2 | Read Access Control (bb1) | USN-7 | As a security admin, I can elevate the security_admin role and create a record-level READ ACL on u_institution_details (Active, Advanced). | 5 | High |  |
| Sprint-2 |  | USN-8 | As a security admin, I can require role bb1 and add the data condition Branch is EEE on the READ ACL. | 4 | High |  |
| Sprint-2 |  | USN-9 | As a security admin, I can add the ACL script that allows admin and bb1 users and denies everyone else. | 5 | High |  |
| Sprint-2 |  | USN-10 | As a tester, I can impersonate EEE User and Admin to verify that bb1 sees only EEE records, users without the role see none, and admin sees all. | 6 | High |  |
| Sprint-3 | Create & Write Access Control (bb2, bb3) | USN-11 | As a security admin, I can create a CREATE ACL on u_institution_details that requires role bb2. | 5 | High |  |
| Sprint-3 |  | USN-12 | As a tester, I can verify that users with bb1 and bb2 see only EEE records and the New button. | 5 | Medium |  |
| Sprint-3 |  | USN-13 | As a security admin, I can create a WRITE ACL on u_institution_details that requires role bb3. | 5 | High |  |
| Sprint-3 |  | USN-14 | As a tester, I can verify that users with bb1, bb2 and bb3 can view and edit EEE records and see the New button. | 5 | Medium |  |
| Sprint-4 | Delete Access Control (bb4) | USN-15 | As a security admin, I can create a DELETE ACL on u_institution_details that requires role bb4. | 5 | High |  |
| Sprint-4 |  | USN-16 | As a tester, I can verify that users with bb1–bb4 can see, create, edit and delete EEE records. | 5 | High |  |
| Sprint-4 | Testing & Conclusion | USN-17 | As a tester, I can run an end-to-end check of all ACLs for Admin, EEE User and a user without roles across lists and forms. | 5 | Medium |  |
| Sprint-4 |  | USN-18 | As a team member, I can document the results and conclude the project with the key learnings on script-controlled ACLs. | 5 | Low |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 5 Oct 2026 | 10 Oct 2026 |  |  |
| Sprint-2 | 20 | 6 Days | 12 Oct 2026 | 17 Oct 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 19 Oct 2026 | 24 Oct 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 26 Oct 2026 | 31 Oct 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

For this project: sprint duration = 6 days and team velocity = 20 story points per sprint, so average velocity AV = 20 / 6 ≈ 3.33 story points per day (4 sprints, 80 story points in total).

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Planned (ideal) burndown for this project: 80 story points across 4 sprints of 20 points each.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts