Acceptance Testing
UAT Execution & Report Submission

| Date: | 06 October 2026 | Team ID: | SWTID-2026-9818 |
| --- | --- | --- | --- |
| Project Name: | ServiceNow Security & Access Control Portal | Maximum Marks: | 4 Marks |

1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the ServiceNow Security & Access Control Portal project at the time of release to User Acceptance Testing (UAT) [cite: 29, 30].

2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved during the ServiceNow lab milestone testing phase [cite: 29, 30].

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 4 | 10 | 2 | 3 | 20 [cite: 30] |
| Duplicate | 0 | 3 | 0 | 1 | 4 [cite: 30] |
| External | 0 | 3 | 2 | 1 | 6 [cite: 30] |
| Fixed | 4 | 2 | 11 | 20 | 37 [cite: 30] |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 [cite: 30] |
| Skipped | 0 | 0 | 1 | 1 | 2 [cite: 30] |
| Won't Fix | 0 | 5 | 2 | 1 | 8 [cite: 30] |
| Totals | 24 | 14 | 26 | 13 | 77 [cite: 30] |

3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested across the ServiceNow ACL security modules, user provisioning, custom tables, and reporting interfaces [cite: 29, 30].

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| User & Role Provisioning (bb1–bb4) | 7 | 0 | 0 | 7 [cite: 30] |
| Custom Table (u_institution_details) | 51 | 0 | 0 | 51 [cite: 30] |
| Security & ACL Enforcement | 2 | 0 | 0 | 2 [cite: 30] |
| Service Portal & List Views | 3 | 0 | 0 | 3 [cite: 30] |
| Exception Reporting | 9 | 0 | 0 | 9 [cite: 30] |
| Final Report Output | 4 | 0 | 0 | 4 [cite: 30] |
| Version Control | 2 | 0 | 0 | 2 [cite: 30] |